**Weekly Activity and Progress Report – CS 440 Group 1 for Week 6**

Group Members: Diego Bravo, Nicholas Filipov, Jose Bolanos, Alejandro Bravo

**Weekly In-Person Review Meeting**

* When: 10/02/2024
* Where: UIC Library
* Missing ( why ) : None
* Late ( why ) : None

**Recent Progress**

* Diego Bravo: Presented development project. Wrote up project description overview, naming conventions, and some diagrams. Wrote up summary for description on parts that I completed. Implemented navigation menu in coding project. Added tasks and stories and started sprint in Jira.
* Nicholas Filipov: After being unable to connect two types of SQL servers to android studio, I created a class to save all user information as a Person and then created functions to save the user information into files stored directly on the emulation device for each person to be read later for each user’s account. Worked on the development project summary as well as the project description report.
* Jose Bolanos: Presented the development project during class. Additionally finished up the first 8 sections of the project description by making sure that everything was written correctly and created accurate diagrams. Also, helped contribute towards the summary paper of the first 8 sections of the development project. Finally, tried to debug the link-account page and tried to finalize the UI for that section.
* Alejandro Bravo: Prepared for coding scenario, did development project presentation, met in library for weekly meeting, and worked on report for development project + summary. Add next week’s tasks for JIRA

**Current Action Items ( Work In Progress )**

* Diego Bravo: Polish up UI and help implement more functionality for the Coding Project demo.
* Nicholas Filipov: Continue working on user’s data by making a way to read the information from a file directly on the emulator by using the login screen, which will then take the information and distribute it across any needed screens like the budget screen.
* Jose Bolanos: Make sure that whatever progress we have made in our coding project is 100% free of bugs and runs smoothly for the coding presentation. Additionally, will start working on the 2nd coding scenario.
* Alejandro Bravo: Fix bugs for reading in user info page. Fix bugs for changing user info page. Edit the UI to look more appealing. Meet in library for weekly meeting + to present coding scenario.